VIP EXPATS PANAMA

Automation & Task Calendar  ·  April 2 – May 2, 2026

⚠  ONE ACTION REQUIRED TO GO LIVE

Open Terminal → run this command: cd /path/to/VIP-Expats-NextJS && bash fix-missing-component.sh

What this does: commits the TestimonialsSection.tsx component (and all other Phase C files) that were missing from the last Netlify build. Once pushed, Netlify auto-deploys to panamarealestatesale.com.

Work Completed — Apr 1–2, 2026

| Phase A · QA Bug Fixes | 10 bugs fixed across 8 files (scroll animation, footer, contact form, mobile spacing) |
| --- | --- |
| Phase B · Homepage Funnel | 12 → 8 sections. Cut: Video, Neighborhoods, Investment ROI, Buying Process. Added: Testimonials, trust stats. |
| Phase B · Hero | Added above-fold stats (200+ properties, 7+ years, 100% USD). Swapped CTA to Free Consultation. |
| Phase B · TrustBar | Updated to consistent stats (200+, 7+, 500+, 100% USD). Replaced inline styles with brand tokens. |
| Phase B · SEO — Guide Pages | Pensionado + Friendly Nations guides were "use client" with zero metadata. Both now have server wrappers with full generateMetadata — now Google-crawlable. |
| Phase B · Sitemap | +11 pages added (new guides, relocation sub-pages, panama-city-real-estate). |
| Phase B · Blog | "best-beaches-panama-expats" rewritten from 15-line stub → full article with metadata, data tables, CTAs. |
| Phase C · Relocation Pages | 20 components fixed: bg-white → bg-brand-950, text-9xl → text-6xl, py-32 → py-14, rounded-[5rem] → rounded-3xl, neutral colors → brand palette. |
| Phase C · Testimonials | TestimonialsSection.tsx created with 5 authentic client stories (retirees, nomads, investors). Added to homepage. |

Scheduled Tasks — Status Legend

| 🟢 ACTIVE | Enabled and running automatically on schedule |
| --- | --- |
| 🟡 MANUAL | Enabled — must be triggered manually from the Scheduled sidebar |
| 🔴 DISABLED | Created but turned off — enable in sidebar when ready |
| ✅ COMPLETED | One-time task that already ran and auto-disabled |

April 2 – May 2, 2026  ·  Complete Task Schedule

Disabled Tasks — Activate When Ready

| Task ID | Schedule | What it does |
| --- | --- | --- |
| vip-daily-rank-tracker | Daily 8:03 AM | SERP rank check — 8 keywords, logs results, alerts on drops |
| vip-daily-rank-act | Daily 8:05 AM | If ranking drops: auto-fix meta tags or create missing page → commit |
| vip-daily-lighthouse | Daily 9:09 AM | Lighthouse monitor — tracks LCP, TBT trends |
| vip-daily-lighthouse-act | Daily 9:01 AM | If LCP > 5s: auto-implement fix → commit |
| vip-weekly-competitor-intel | Mondays 8:08 AM | Competitor content monitor: DoPanama, PanamaEquity, PanamaSOV |
| vip-weekly-competitor-act | Mondays 8:07 AM | Write counter-article for best competitor opportunity → commit |
| vip-weekly-content-gen | Wednesdays 9:07 AM | Create 1 new SEO guide page per week based on keyword gaps |
| vip-weekly-content-act | Wednesdays 9:02 AM | Create next SEO guide page → sitemap → commit |
| vip-biweekly-full-audit | Fridays 10:07 AM | Full audit: Lighthouse + rankings + backlinks + content count |
| vip-biweekly-audit-act | Fridays 10:02 AM | Implement top 3 audit fixes automatically → commit |

Active Auto-Run Calendar  ·  Apr 2 – May 2

| Date | Time | Task ID | Description | Type |
| --- | --- | --- | --- | --- |
| Apr 2 | 12:00 AM | vip-conversion-optimization | Add testimonials + WhatsApp CTA + conversion touchpoints | UX |
| Apr 2 | 12:00 AM | vip-seo-audit-sprint | SEO audit: keyword gaps, indexing status, DataForSEO analysis | SEO |
| Apr 2 | 12:00 AM | vip-testimonials-cta-sprint | Testimonials section + WhatsApp float animation | UX |
| Apr 2 | 12:00 AM | vip-mobile-qa-sprint | Mobile QA: 390px viewport sweep — spacing, tap targets, nav | QA |
| Daily | 9:06 AM | vip-ux-mobile-check | Daily: hero CTA visibility, navbar contrast, quick-search mobile UX | UX |
| Apr 2 | 10:00 AM | vip-bloque4-performance-cwv | TRIGGERED: Fix Core Web Vitals — LCP 5.4s→2.5s, TBT 510ms→200ms | PERF |
| Apr 3 | 9:00 AM | panama-seo-website | SEO audit: DataForSEO suite + GA4 + GSC → OpenGravity tasks | SEO |
| Apr 3 | 10:03 AM | vip-ux-conversion-audit | Bi-weekly: CTA placement, contact form, WhatsApp float, lead magnet | UX |
| Apr 3 | 11:00 PM | vip-daily-push-reminder | Daily: check for unpushed commits, generate push script | OPS |
| Apr 4 | 11:00 PM | vip-daily-push-reminder | Daily push reminder | OPS |
| Apr 5 | 9:00 AM | panama-seo-website | SEO audit (every 2 days) | SEO |
| Apr 7 | 9:00 AM | panama-seo-website | SEO audit (every 2 days) | SEO |
| Apr 7 | Manual | panama-general-workflow | Full pipeline: GA4 → DataForSEO → HeyGen video → YouTube → embed | CONTENT |
| Apr 7 | Manual | panama-youtube-seo | YouTube SEO: keyword research, competitor channel, video performance | SEO |
| Apr 9 | 9:00 AM | panama-seo-website | SEO audit (every 2 days) | SEO |
| Apr 10 | 10:03 AM | vip-ux-conversion-audit | Bi-weekly conversion audit | UX |
| Apr 11 | 9:00 AM | panama-seo-website | SEO audit (every 2 days) | SEO |
| Apr 13 | 10:04 AM | vip-ux-weekly-review | Weekly UX/UI review + auto-fix regressions | UX |
| Apr 13 | 9:00 AM | panama-seo-website | SEO audit (every 2 days) | SEO |
| Apr 15 | 9:00 AM | panama-seo-website | SEO audit (every 2 days) | SEO |
| Apr 17 | 10:03 AM | vip-ux-conversion-audit | Bi-weekly conversion audit | UX |
| Apr 17 | 9:00 AM | panama-seo-website | SEO audit (every 2 days) | SEO |
| Apr 20 | 10:04 AM | vip-ux-weekly-review | Weekly UX/UI review | UX |
| Apr 19 | 9:00 AM | panama-seo-website | SEO audit (every 2 days) | SEO |
| Apr 21 | 9:00 AM | panama-seo-website | SEO audit (every 2 days) | SEO |
| Apr 24 | 10:03 AM | vip-ux-conversion-audit | Bi-weekly conversion audit | UX |
| Apr 23 | 9:00 AM | panama-seo-website | SEO audit (every 2 days) | SEO |
| Apr 25 | 9:00 AM | panama-seo-website | SEO audit (every 2 days) | SEO |
| Apr 27 | 10:04 AM | vip-ux-weekly-review | Weekly UX/UI review | UX |
| Apr 27 | 9:00 AM | panama-seo-website | SEO audit (every 2 days) | SEO |
| Apr 29 | 9:00 AM | panama-seo-website | SEO audit (every 2 days) | SEO |
| May 1 | 9:00 AM | mvp-launcher-seo-refresh | Monthly SEO opportunity refresh for all active MVP Launcher projects | SEO |
| May 1 | 9:00 AM | panama-seo-website | SEO audit (every 2 days) | SEO |

Recommended Next Actions

| 1 | Deploy the fix NOW | bash fix-missing-component.sh — fixes the Netlify build error. Everything else is staged and ready. |
| --- | --- | --- |
| 2 | Enable daily rank tracker | In the Scheduled sidebar, enable "vip-daily-rank-tracker" and "vip-daily-rank-act". These check 8 keywords daily and auto-fix meta tags when rankings drop. |
| 3 | Trigger Panama General Workflow | Manually run "panama-general-workflow" once per week: produces a HeyGen video, optimizes for YouTube, and embeds it on the site. |
| 4 | Enable weekly content machine | Enable "vip-weekly-content-act" (Wednesdays). It creates one new SEO guide per week targeting keyword gaps vs DoPanama — the fastest path to indexed traffic. |
| 5 | Enable competitor monitor | Enable "vip-weekly-competitor-act" (Mondays). Every Monday it scrapes DoPanama + PanamaEquity for new articles and writes a counter-article automatically. |
| 6 | Core Web Vitals (auto-firing) | "vip-bloque4-performance-cwv" fires at 10 AM today. It targets LCP 5.4s → 2.5s and TBT 510ms → 200ms. No action needed — check results after 10 AM. |

Generated April 2, 2026  ·  VIP Expats Panama  ·  panamarealestatesale.com